TECHNICAL REQUIREMENTS DOCUMENT Multi-Store E-Commerce Platform Version 1.0 ¦ Phase 1: Monetizable MVP

| Product | Multi-Store E-Commerce + Admin Platform | Version | 1.0 (Phase 1 MVP) |
| --- | --- | --- | --- |
| Author | Riya | Status | Active — In Development |
| Stack | React + TypeScript, Tailwind CSS, Supabase, Vercel | Target | Small businesses, solo sellers (India) |

# 1. Executive Summary

This document defines the complete technical requirements for a multi-store e-commerce platform that can be deployed, managed, and monetized as a service. The system is built by one developer, designed for manual client onboarding, and structured to evolve from a service business into a SaaS product.

## 1.1 The Business Context

The developer has already built a fully functional customer-facing e-commerce frontend (React assignment origin) with product listings, cart, and order flow. The UI is clean with a slightly luxury aesthetic. The core problem: it is not yet sellable.

Three things are blocking monetization:

- No mobile responsiveness — the single biggest blocker for any real client

- No admin/seller dashboard — clients cannot self-manage their store

- No payment integration — COD is fine for Phase 1; Razorpay in Phase 2

## 1.2 The Solution

Package the existing frontend into a complete, client-ready system by adding the three missing pieces above, plus a backend (Supabase), and a defined client delivery process. Each client gets their own deployed instance. The developer sets it up; the client manages it themselves afterward.

## 1.3 Monetization Path

| Phase | Model | Price | What they get |
| --- | --- | --- | --- |
| Phase 1 | One-time setup fee | ₹5,000–₹15,000 | Full store setup, admin access, 1 month support |
| Phase 2 | Monthly retainer | ₹500–₹2,000/mo | Hosting, updates, priority support |
| Phase 3 | SaaS subscription | TBD | Self-serve platform with CRM integration |

# 2. System Architecture

## 2.1 Architecture Overview

The system follows a simple client-per-deployment model. One codebase is maintained by the developer. When a new client is onboarded, the project is duplicated, customized, and deployed as a fresh instance with its own Supabase project and Vercel deployment.

| Layer | Technology | Purpose |
| --- | --- | --- |
| Frontend | React 18 + TypeScript + Tailwind CSS | Storefront + Admin Panel |
| Routing | React Router v6 | Page navigation, protected routes |
| Auth | Supabase Auth (email + password) | Admin-only login system |
| Database | Supabase (PostgreSQL) | Products, orders, order_items, users |
| File Storage | Supabase Storage | Product images (stored as bucket, URL saved to DB) |
| Hosting | Vercel | Frontend deployment, custom domain per client |
| State | React Context API (no Redux needed at Phase 1) | Cart state, auth state |

## 2.2 Folder Structure

src/ components/ # Shared UI components (Navbar, ProductCard, Button) pages/ # Storefront pages (Home, Shop, Product, Cart, Orders) admin/ # Admin panel pages (Login, Dashboard, Products, Orders) hooks/ # Custom hooks (useAuth, useCart, useProducts) lib/ # Supabase client, helpers types/ # TypeScript interfaces context/ # CartContext, AuthContext config/ # client.config.ts ← logo, colors, store name

# 3. Database Design

## 3.1 Schema

All tables include a store_id column. Even in Phase 1 (one Supabase project per client), this column must exist. It costs nothing to add now and prevents a painful migration if multi-tenancy is introduced later.

### Table: users

| Column | Type | Constraint | Notes |
| --- | --- | --- | --- |
| id | UUID | PK, default | Managed by Supabase Auth |
| email | TEXT | UNIQUE, NOT NULL | Admin login credential |
| store_id | UUID | FK → stores | Reserved for Phase 3 multi-tenancy |
| created_at | TIMESTAMPTZ | default now() | Auto-set on insert |

### Table: products

| Column | Type | Constraint | Notes |
| --- | --- | --- | --- |
| id | UUID | PK, default | Auto-generated |
| store_id | UUID | NOT NULL | Which store owns this product |
| title | TEXT | NOT NULL | Product name shown on storefront |
| description | TEXT |  | Optional long description |
| price | NUMERIC(10,2) | NOT NULL | In INR, displayed as ₹ |
| image_url | TEXT |  | Public URL from Supabase Storage |
| category | TEXT |  | Used for filtering on Shop page |
| in_stock | BOOLEAN | default TRUE | Controls visibility on storefront |
| created_by | UUID | FK → users | Admin who created the product |
| created_at | TIMESTAMPTZ | default now() | Auto-set |

### Table: orders

| Column | Type | Constraint | Notes |
| --- | --- | --- | --- |
| id | UUID | PK, default | Shown to admin on order list |
| store_id | UUID | NOT NULL | Which store placed this order |
| customer_name | TEXT | NOT NULL | From checkout form |
| phone | TEXT | NOT NULL | Used for WhatsApp redirect |
| address | TEXT | NOT NULL | Delivery address |
| total_amount | NUMERIC(10,2) | NOT NULL | Sum of all items |
| status | TEXT | default 'pending' | pending ¦ confirmed ¦ shipped ¦ delivered ¦ cancelled |
| whatsapp_sent | BOOLEAN | default FALSE | Tracks if WA redirect happened |
| created_by | UUID | FK → users | Always NULL for customer orders (no customer login) |
| created_at | TIMESTAMPTZ | default now() | Auto-set |

### Table: order_items

| Column | Type | Constraint | Notes |
| --- | --- | --- | --- |
| id | UUID | PK, default |  |
| order_id | UUID | FK → orders | CASCADE DELETE |
| product_id | UUID | FK → products | SET NULL on product delete |
| product_title | TEXT | NOT NULL | Snapshot — preserved if product is deleted |
| product_price | NUMERIC(10,2) | NOT NULL | Price at time of order |
| quantity | INTEGER | NOT NULL, >= 1 |  |
| subtotal | NUMERIC(10,2) | NOT NULL | price * quantity, stored for speed |

# 4. Feature Requirements

## 4.1 Mobile Responsiveness  [PRIORITY 1 — BLOCKER]

This is the single most important feature. Without it, no client will pay. Fix this before anything else.

### Breakpoints

| Breakpoint | Width | Tailwind prefix |
| --- | --- | --- |
| Mobile | < 640px | default (no prefix) |
| Tablet | 640–1024px | sm: |
| Desktop | > 1024px | lg: |

### Page-by-Page Requirements

| Page | Mobile requirements |
| --- | --- |
| Home | Hero full-width; product grid 1-col; CTA buttons 100% wide; no horizontal scroll |
| Shop | Filter bar collapsible; product grid 1-col (2-col on sm:); product card image top, details below |
| Product | Single column; image top, details below; Add to Cart button sticky at bottom |
| Cart | Stacked layout; each item full width; totals pinned to bottom; Checkout CTA 100% width |
| Orders / Checkout | Form fields full width; labels above inputs; Place Order button full width |
| Navbar | Hamburger icon; slides in a full-width side drawer; cart count badge visible at all times |

## 4.2 Authentication  [PRIORITY 2]

Admin-only authentication using Supabase Auth. No customer login is required in Phase 1.

| Requirement | Detail |
| --- | --- |
| Auth provider | Supabase Auth — built-in email/password flow |
| Admin account creation | Developer creates account via Supabase dashboard; no self-signup UI needed |
| Session persistence | Supabase handles JWT; session survives page refresh |
| Protected routes | All /admin/* routes wrapped in a ProtectedRoute component; unauthenticated users redirected to /admin/login |
| No customer login | Cart and checkout are fully anonymous; order data saved without user link |
| Password reset | Use Supabase magic link — no custom UI needed in Phase 1 |

## 4.3 Admin Dashboard  [PRIORITY 3]

The admin panel is the core value proposition for clients. It is what justifies the price. The UI can be simple — function over form.

### Routes

- /admin/login — Email + password login page

- /admin/dashboard — Overview stats + quick links

- /admin/products — Product list with Add / Edit / Delete

- /admin/products/new — Add product form

- /admin/products/:id/edit — Edit product form

- /admin/orders — Order list with status filter

- /admin/orders/:id — Single order detail + status update

### Product Management Requirements

| Feature | Requirement |
| --- | --- |
| List view | Table with image thumbnail, title, price, category, in_stock toggle, Edit and Delete buttons |
| Add product | Form: title (required), price (required), category (text input), description (textarea), image upload |
| Image upload | File picker → upload to Supabase Storage bucket → save public URL to products.image_url |
| Edit product | Pre-filled form; any field can be updated; image can be replaced |
| Delete product | Confirmation dialog before deletion; sets order_items.product_id to NULL via FK |
| In-stock toggle | Inline toggle on list view; hides product from storefront immediately |

### Order Management Requirements

| Feature | Requirement |
| --- | --- |
| List view | Table: order ID (short), customer name, phone, total, status badge, date, View button |
| Status filter | Tabs or dropdown: All / Pending / Confirmed / Shipped / Delivered / Cancelled |
| Order detail | Full customer info, itemised list (name, qty, price), total, status update dropdown |
| Status update | Dropdown select → save to DB on confirm; status change logged with timestamp |
| Sort | Newest first by default; sortable by status |

### Dashboard Stats (Minimal)

- Total orders (all time)

- Total revenue (sum of total_amount where status != 'cancelled')

- Pending orders count (badge / highlighted)

- Total products listed

## 4.4 Order Flow  [PRIORITY 4]

No payment gateway in Phase 1. Cash on Delivery with optional WhatsApp redirect.

| Step | What happens |
| --- | --- |
| 1 | Customer browses Shop → clicks product → Add to Cart |
| 2 | Cart page shows items + total. Customer clicks 'Place Order' |
| 3 | Checkout form: full name, phone number, delivery address. No login required. |
| 4 | On submit: order row inserted into orders table; order_items rows inserted |
| 5 | Optional: browser opens WhatsApp with pre-filled message: order summary, total, address |
| 6 | Customer sees confirmation page with order ID and 'We'll contact you shortly' message |
| 7 | Admin sees new order in dashboard with status 'pending'. Updates status as it progresses. |

WhatsApp message format (URL encoded): Hello! I placed an order on [Store Name]. Order ID: #XXXXX ¦ Items: [product list] ¦ Total: ₹[amount] ¦ Address: [address] ¦ Phone: [phone]

# 5. Client Configuration System

All per-client customisation lives in a single file: src/config/client.config.ts. When onboarding a new client, the developer only edits this file plus the Supabase environment variables.

// src/config/client.config.ts export const clientConfig = { storeName: 'Riya Boutique', logoUrl: '/logo.png', primaryColor: '#1B2A4A', // Tailwind CSS variable override accentColor: '#2563EB', currency: '₹', whatsappNumber: '919876543210', // country code + number, no + tagline: 'Quality you can trust.', footerText: '© 2025 Riya Boutique. All rights reserved.', };

# 6. Complete Route Map

| Route | Access | Description |
| --- | --- | --- |
| / | Public | Home page — hero, featured products, CTA |
| /shop | Public | All products with category filter + search |
| /product/:id | Public | Single product detail page |
| /cart | Public | Cart view with item list and total |
| /checkout | Public | COD order form (name, phone, address) |
| /order-confirmation/:id | Public | Post-order success page with order ID |
| /admin/login | Public | Admin email + password login |
| /admin/dashboard | Protected | Stats overview + navigation |
| /admin/products | Protected | Product list with CRUD actions |
| /admin/products/new | Protected | Add product form |
| /admin/products/:id/edit | Protected | Edit product form |
| /admin/orders | Protected | Order list with status filter |
| /admin/orders/:id | Protected | Order detail + status update |

# 7. Deployment & Client Delivery Process

## 7.1 Step-by-Step Client Onboarding

| Step | Action | Detail |
| --- | --- | --- |
| 1 | Fork codebase | Duplicate the master GitHub repo to a new private repo named after the client |
| 2 | Edit config | Update src/config/client.config.ts with store name, colors, WhatsApp number, logo |
| 3 | Create Supabase project | New project on supabase.com. Run the schema SQL (from /db/schema.sql in the repo). Enable Storage, create an 'images' bucket set to public. |
| 4 | Set env vars | Add VITE_SUPABASE_URL and VITE_SUPABASE_ANON_KEY to the project's .env and to Vercel environment variables |
| 5 | Create admin account | In Supabase Auth dashboard, invite user by email. Client sets their own password on first login. |
| 6 | Seed products (optional) | Add initial products on behalf of client via admin dashboard or SQL insert |
| 7 | Deploy to Vercel | Connect GitHub repo to Vercel. Set env vars. Deploy. Add custom domain if client has one. |
| 8 | Handover | Send client: website URL, admin URL (/admin/login), login email. Include 5-minute Loom video walkthrough. |

## 7.2 Environment Variables

| Variable | Source |
| --- | --- |
| VITE_SUPABASE_URL | Supabase project settings → API → Project URL |
| VITE_SUPABASE_ANON_KEY | Supabase project settings → API → anon public key |

# 8. Build Phases & Timeline

| Phase | Focus | Deliverables | Target |
| --- | --- | --- | --- |
| Week 1 | Mobile responsive storefront | Navbar hamburger, 1-col grids, thumb-friendly buttons, proper image scaling on all 5 pages | Ship |
| Week 2 | Order flow + Supabase | Checkout form, order saved to DB, WhatsApp redirect, order confirmation page | Ship |
| Week 3 | Admin dashboard | Login, product CRUD, image upload to Supabase Storage, order management + status update | Ship |
| Week 4 | Polish + first client | Responsive admin, client.config.ts system, deploy flow, deliver first real client | Revenue |
| Month 2 | Razorpay (Phase 2) | Payment integration, order status auto-update on payment success | Optional |
| Month 3+ | SaaS / CRM (Phase 3) | Multi-tenancy, customer portal, CRM integration, subscription billing | Future |

# 9. Out of Scope for Phase 1

| Feature | Why deferred |
| --- | --- |
| Razorpay / payment gateway | Adds complexity and compliance; COD closes first clients faster |
| Customer login / accounts | Not required; anonymous checkout works for small sellers |
| Multi-tenancy (shared DB) | One project per client is simpler and safer at this stage |
| Reviews / ratings | Nice-to-have; not a purchase driver for Phase 1 clients |
| Inventory / stock counting | in_stock boolean is sufficient; quantity tracking is Phase 2 |
| Email notifications | WhatsApp redirect covers communication; email SMTP adds cost + complexity |
| Analytics / reporting | Basic dashboard stats are sufficient; GA4 embed is optional |
| CRM integration | Being built separately; connects in Phase 3 when both products are stable |

# 10. Client Pitch Script

"I'll build your store, set everything up, and you'll be able to manage products and orders yourself — no technical work needed from your side. You get a mobile-friendly website, an admin panel to add products and update prices, and a simple order system where customers place orders and you fulfill them. No complicated setup. No monthly platform fees until you're ready. One-time setup: ₹10,000. Includes your own website, admin access, and 30 days of support."

END OF DOCUMENT Version 1.0 ¦ Confidential — Internal Use Only